MAIA Launch Strategy

Feature Prioritization & Development Checklist

January 2026

# Executive Summary

This document outlines the recommended launch strategy for MAIA, prioritizing features based on three criteria:

- Core value demonstration: Does this feature prove the Trust Flywheel works?

- Solo development feasibility: Can this be built and maintained with limited capacity?

- Differentiation: Does this distinguish MAIA from competitors?

## Strategic Recommendation

Launch with the "Core + Hooks" approach: deliver the full Trust Flywheel experience in the free tier, with memory/persistence as the natural upgrade path.

The free tier must demonstrate sovereignty, not just promise it. Users should feel the difference before they hit any paywall.

# 1. MVP Feature Set by Tier

Each feature is mapped to a tier with clear rationale for inclusion or exclusion at launch.

## Presence Tier (Free)

Goal: Prove the experience is different. Start the Trust Flywheel spinning.

| Feature | Priority | Launch Rationale |
| --- | --- | --- |
| Talk / Care / Note | CRITICAL | This IS MAIA. The three voices demonstrate the core differentiation. Never gate. |
| Sanctuary Mode | CRITICAL | Trust architecture proof. Users must experience "nothing stored" to believe sovereignty promise. |
| Elemental Assessment | CRITICAL | Onboarding + identity anchor. Gives users something concrete and personal immediately. |
| Birth Chart (Basic) | HIGH | Tangible "artifact" users can keep. Demonstrates the astrology integration. |
| Session Journaling | HIGH | In-session reflection without persistence. Sets up the upgrade moment naturally. |

## Continuity Tier ($5-15/mo)

Goal: Memory that serves the person. Patterns across time. The flywheel accelerates.

| Feature | Priority | Launch Rationale |
| --- | --- | --- |
| Memory Persistence | CRITICAL | THE upgrade value. "MAIA remembers alongside you" is the Continuity promise. |
| Capsule Generation | CRITICAL | "Conversations become wisdom." Capsules are the visible proof of value accumulation. |
| Pattern Recognition | HIGH | Shows themes across conversations. Can be simpler at launch; depth comes with usage. |
| Full Birth Chart | MEDIUM | Deeper astrology. Nice differentiation but not core to proving the thesis. |
| Transits | V2 | "Coming soon" - visible but locked. Creates anticipation without dev burden. |
| Compatibility | V2 | "Coming soon" - visible but locked. Good expansion feature for retention. |

# 2. Pre-Launch Development Checklist

Critical path items that must be complete before any external users.

### Core Experience (Week 1-2)

- Talk / Care / Note voice switching works reliably

- Voice selection feels natural, not menu-driven

- Sanctuary Mode provably deletes (user can verify)

- Elemental assessment complete with clear output

- Basic birth chart generation functional

### Memory Architecture (Week 2-3)

- Session persistence works for Continuity users

- Capsule generation extracts meaningful content

- Pattern recognition identifies basic themes

- Clear UI showing what MAIA "remembers"

- Data export works (sovereignty promise)

### Infrastructure (Week 3-4)

- Stripe integration for Continuity tier

- Simple invite code system (beads can be basic)

- iOS TestFlight stable for beta group

- Basic analytics (trust metrics, not engagement)

- Error handling and recovery graceful

### Trust Verification (Week 4)

- Privacy policy reflects actual architecture

- "Your data" page shows what's stored

- Delete account actually deletes everything

- Export includes all user data in readable format

# 3. Explicitly Deprioritized for Launch

These are good features that don't belong in v1. Resist the urge to "just add" them.

| Feature | Why Wait | When to Add |
| --- | --- | --- |
| Guardian Console | Practitioners need to see proof of concept first. Build trust before tools. | After 50+ Continuity subscribers validated |
| Full Bead System | Blessing UI is beautiful but not essential. Simple invite codes work. | When organic growth begins |
| Transits / Synastry | Not core to proving the memory thesis. Nice expansion later. | V2 feature for retention |
| Practitioner Cert | Requires curriculum, assessment, support. Major commitment. | After Guardian Console proven |
| Android App | Doubles dev/maintenance burden. iOS-first is fine for invite-only. | After public launch or funding |

# 4. Launch Validation Criteria

How do you know if launch is working? These are the right metrics (from your Trust Flywheel document).

### First 30 Days: Trust Signals

- Sanctuary Mode usage rate > 30% of sessions (people trust it)

- Session length > 10 minutes average (people engage deeply)

- Return within 7 days > 50% of users (value demonstrated)

- Zero data complaints (sovereignty promise holds)

### First 60 Days: Conversion Signals

- Free → Continuity conversion > 15% (value worth paying for)

- Voluntary upgrade (not prompted) > 50% of conversions

- Churn < 10% monthly (people stay)

- NPS > 50 among Continuity users

### First 90 Days: Flywheel Signals

- Organic referrals (beads gifted) > 2 per user

- User-reported pattern accuracy > 70% "feels true"

- Practitioner interest (Stewardship inquiries) emerging

- Qualitative feedback: "MAIA gets me"

⚠️ Ignore These Metrics: Daily active users, time in app, messages per session, viral coefficient. These are engagement trap metrics that lead to dependency optimization.

# 5. Launch Sequence

Recommended phased approach aligned with your relational growth model.

### Phase 1: Inner Circle (Week 1-2)

- 5-10 trusted individuals, hand-selected

- Daily check-ins, rapid iteration

- Focus: Does the core experience land?

### Phase 2: Blessed Beta (Week 3-4)

- 30-50 users via bead invites

- Enable Stripe, test conversion flow

- Focus: Does the Trust Flywheel spin?

### Phase 3: Soft Launch (Week 5-8)

- Open bead sharing (controlled growth)

- Target: 200-500 users

- Focus: Do metrics validate the model?

### Phase 4: Practitioner Preview (Week 8+)

- Invite 5-10 practitioners to test Stewardship concept

- Guardian Console design informed by real feedback

- Focus: What do practitioners actually need?

"Sovereignty is never paywalled."